## Slide 1: PROJECT CHARTER
Project Alpha
Project Title
Project Manager
John Kersaw
August 31, 2020
Project End Date
Pieter Mierling
Project Sponsor
PROJECT SCOPE
1. Make an in-house PPM to incorporate all Global projects.
BUSINESS NEED
All Information Technology projects that require concurrence on the Memorandum of Understanding between the Customer and the Service Provider are endorsed through email. This task was started to decrease the manual endorsements and make a framework to acquire and follow the endorsements to lessen any disparities and loss of information.
Project Start Date
May 21, 2020
ASSUMPTIONS/DEPENDENCIES
RISKS AND ISSUES
All Global IT activities to be added to the device
Supervisors to give standard updates to the ventures
FINANCIALS
Budget to complete this project is $3000
Milestones Schedule
Approval/Review Committee
Target Completion Date
DELIVERABLES
Project Team
Milestone
John Kersaw
Project Manager
John Kersaw
Team Members
Vice President, Senior Manager, Analyst
Sponsor
Piter Mierling
Business Division Head
Ahzaz
Information inconsistency because of huge measure of activities
Upload all Global IT Projects to the tool
May 20, 2020
Actual Date
Project Manager
Complete UAT testing for the tool
July 30,2020
Business Unit Head
Bilal Ali
Finance Manager
Khan
Produce solidified undertaking status report
Concentrate Global Headcount subtleties for all tasks